Implementation deadlines for BookWihMe

----------------------------------------------------------------------

1. Designing and implementation for registered hosts jan 10 to jan 18

2. Designing and implementation for non registered users jan 19 to jan 24

3. Designing and implementation for Registered users jan 25 to feb 5

4. design and implementation for admin feb 6 to feb 15

5. Adding session cookies and authentication feb 15 to feb 25.

6.Implementation Implementation of Priority 1. This includes payment gateway and adding file upload and download feature and sending email feb 25 to march 5

7. Optional enhancing the app march 5 onwards